📅 Update — 1 December Progress Summary

1. Research & Domain Understanding (Completed)

- Conducted deep R&D into narrative knowledge graph requirements

- Analyzed client goals: connecting folklore → modern sci-fi → video game mechanics

- Identified legal and technical constraints

- Designed a scalable, category-agnostic data pipeline

2. Approach Shift (Completed — Major Milestone)

Originally considered HTML scraping, but after analysis we pivoted to a fully legal, API-driven approach using:

- Wikidata SPARQL API

- Wikipedia REST Summary API

This new method:

- is safe for commercial use

- is more stable

- gives clean structured data

- provides ATU folklore links directly

This was the most important architectural decision.

3. Data Fetcher Layer (Completed & Tested)

We built a general-purpose narrative data fetcher:

- WikidataClient → SPARQL queries

- WikipediaClient → clean summaries

- Successfully extracted ATU-indexed folklore tales

- Successfully fetched matching Wikipedia summaries

This fetcher works for any narrative category, only query params change.

4. Next Step — Build Full Pipeline (In Progress)

We will now implement:

- Node builder

- Edge builder (using Wikidata relations)

- Embedding generator (MiniLM-L6-v2)

- Graph validator (NetworkX)

- JSON graph exporter

- PyTorch Geometric graph generator

5. Final Output

A one-command pipeline that can run with different category/query parameters and generate:

- ~3000 narrative nodes

- enriched summaries

- embeddings

- Wikidata-based relations

- narrative_graph.json

- graph_pyg.pt

6. Client Action

Please confirm the exact query categories/QIDs you want included (ATU motifs, sci-fi themes, video game mechanics, archetypes, etc.) so we can run the full pipeline at scale.